Memorandum

Date:		22 Sep 2005

To: 		Archana Chidanandan

From: 	♩♫♭♪♮♬: Builta, Mariani, LaRocca, Kaffenberger

Re:		Milestone 1 – Current Status

Team Meeting for September 15th, 2005:

15 minute discussion during class time, in which we began discussing instructions, both true and pseudo type, and agreed to meet on September 17th, 2005.

Team Meeting for September 17th, 2005:

4 hour meeting at which time the following requirements were satisfied:

- Instruction size (16-bit)

- General Purpose Register assignments (16 registers)

- Added more instructions (15 true, 9 pseudo)

- Assigned LaRocca to write GCD program and Kaffenberger to write the free purpose programs.

- Designated opcode format specification

- Did not specify next meeting time

Team Meeting for September 21st, 2005:

2 hour meeting at which time the following requirements were satisfied:

- Added new true instruction (16 true instructions total)

- Added 4 new pseudo instructions (15 pseudo instructions total)

- Modified the BNE instruction

- Updated the finished GCD program

- Began designating the Special Purpose Registers

- Began coding the explicit code for the pseudo instructions

Current Status:

Project is well underway, some minor hindrances have been met, but have been overcome.  Progress is still currently in motion, no foreseen problems at this point.